  1. Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Email Client to inquire about an interview		Set up interview date with client				20 mins		11/12/19			A
2	Interview client about problem		Have transcript ready, problem in mind and ideas for solution				30 mins		11/15/19			A
3	Edit transcript as it's unreadable		Readable transcript				1 hour		11/18/19			A
4	Justify platform used (python), lay out problem, solution and test criteria		Criteria A complete				2 Hours		12/10/19			A
5	Flow Chart Created		Algorithm mapped out				1 Hour		01/01/20			B
6	Test Plan		Test Plan Created				1 Hour		03/01/20			B
7	Start Creation of Product - Gui		Gui created, functions				3 Hours		01/20/20			C
8	Creation of back end – sort/store		Back end is done, can sort store etc				15 hours		1/25/20 – 2/5/19			C
9	Record Video – Write Script		Have video done				1 hour		02/10/19			D
10	Seek feed back from client		Have feedback, think of possible expansions				1 hour		2/15/19			E
11	Check All criteria		Check to see if it ticks all boxes				1 Hour		02/20/19			E